# Action Plan: Addressing Critical Supply Chain Issues

# General Strategies

- Establish a cross-functional response team with clear ownership across supply chain, quality, regulatory, procurement, and operations.

- Prioritize issues based on patient impact, regulatory exposure, production risk, and time sensitivity.

- Implement a daily decision cadence to review shortages, quality deviations, open risks, and mitigation progress.

- Strengthen supplier oversight through escalation protocols, performance tracking, and contingency sourcing reviews.

- Maintain a central risk and action tracker to document decisions, owners, due dates, and compliance implications.

# Immediate Actions

- Validate the most critical supply shortages and quality issues affecting current production and customer commitments.

- Escalate high-risk items to leadership and regulatory/compliance stakeholders for immediate visibility and decision support.

- Confirm available inventory, safety stock, and in-transit materials for all impacted components.

- Freeze nonessential changes to affected products or suppliers until risk assessments are completed.

- Initiate supplier outreach to obtain recovery plans, shipment commitments, root-cause details, and corrective action timelines.

- Document any immediate FDA or quality-system implications and prepare supporting evidence for audit readiness.

# Short-Term Actions (1-3 weeks)

- Complete formal risk assessments for each critical material, supplier, and manufacturing impact area.

- Qualify alternate suppliers or substitute materials where feasible, with quality and regulatory review before implementation.

- Develop and approve recovery plans for delayed shipments, constrained components, and affected production schedules.

- Review open deviations, CAPAs, and supplier corrective actions to ensure closure plans are realistic and tracked.

- Align manufacturing, planning, and customer-facing teams on revised priorities, delivery expectations, and communication plans.

- Prepare leadership updates summarizing risks, mitigation status, open decisions, and support needed to remove blockers.

# Ongoing Actions

- Monitor supplier performance and supply continuity through recurring reviews, scorecards, and escalation triggers.

- Maintain routine audits of inventory exposure, single-source dependencies, and quality trends across the supply chain.

- Track effectiveness of corrective and preventive actions and verify that improvements are sustained.

- Update business continuity and supply risk mitigation plans based on lessons learned from current issues.

- Continue periodic communication with leadership and affected stakeholders on risk status, compliance posture, and recovery progress.

- Embed stronger preventive controls, forecasting discipline, and supplier governance into standard operating procedures.